TITANOS

P R I V A T E   W E A L T H   O P E R A T I N G   S Y S T E M

New Tenant Provisioning Runbook

Every TitanOS client firm runs in its own dedicated, fully isolated environment: a private database, private document vault, private AI pipeline, and the firm's own branding on their own web address. No client's data ever shares a database with another client's. Provisioning a new firm is a repeatable half-day process against a single shared codebase — every platform improvement ships to all tenants simultaneously.

Provisioning Steps

| 1 | TitanOS ~15 min | Create the dedicated backend Spin up an isolated Supabase environment for the firm. Apply the three standard migrations: database schema with row-level security, permission functions and triggers, and the hourly automation schedule. The entire structure replays from version-controlled scripts in minutes. |
| --- | --- | --- |
| 2 | TitanOS + Firm ~10 min | Configure service credentials Set the AI (Anthropic) and email (Resend) API keys as encrypted secrets in the new environment. Keys are never stored in code and never leave the server. |
| 3 | TitanOS ~20 min | Deploy the service layer Deploy the six TitanOS edge functions (AI assistant, scheduled reports and concierge search, secure client email, document intelligence, administration) configured with the firm's brand name, logo, and tagline. |
| 4 | TitanOS ~15 min | Deploy the branded application Create a new deployment from the shared TitanOS codebase. Only environment variables differ per tenant: brand name, logo, tagline, and the address of that firm's private backend. HTTPS and DDoS protection are automatic. |
| 5 | Firm ~5 min + DNS | Connect the firm's web address The firm adds one CNAME record pointing their chosen subdomain (e.g. portal.clientfirm.com) at the platform. SSL certificates are issued and renewed automatically. |
| 6 | TitanOS + Firm ~1–2 hrs | Onboard users and data Create the firm's administrator and staff accounts with role-based permissions (Admin, Titan Expert, Partner, Client), import or enter initial family data, and hand over credentials. |

What We Need From Each Firm

- Logo as a transparent PNG (wordmark preferred), plus brand name and tagline.

- The subdomain they want (e.g. portal.clientfirm.com) and access to whoever manages their DNS.

- Optional, recommended: a verified email-sending domain so reports arrive from alerts@theirfirm.com.

Security Model

- Dedicated database per firm with row-level security enforced inside the database — access rules apply even if the application layer is bypassed.

- Four roles enforced at the data layer: Admin, Titan Expert, Partner (read-only, per-family grants), and Client. Permission changes take effect immediately, including for already-scheduled automations.

- All traffic encrypted (TLS); data encrypted at rest; service keys held server-side only.

TitanOS · Confidential — Pilot client: PCM Family Office